AIVI Career Security Fix Plan

Phase 0 through Phase 4 completion record

# Phase 0 - Emergency Fixes

## SEC-001: Exposed Firebase service account key in historical commits

Exact file and line to change: Historical service-account.json:historical

Current status: Fixed

Implemented fix: Key revoked, secret paths removed from history, cleaned main pushed, verification script added.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

## SEC-002: Plan entitlement writes must remain server-controlled

Exact file and line to change: firestore.rules / functions/src/index.ts:user_plans

Current status: Fixed

Implemented fix: Firestore denies direct plan writes; Cloud Functions own plan updates.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

# Phase 1 - Pre-Production Fixes

## SEC-003: Payment reversal events must revoke paid access

Exact file and line to change: functions/src/index.ts:razorpayWebhook

Current status: Fixed

Implemented fix: Failure, refund, dispute, cancelled, halted, and completed subscription-like events suspend or downgrade access.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

## SEC-004: Live admin scripts require break-glass gating

Exact file and line to change: scripts/setAdminLive.cjs:1

Current status: Fixed

Implemented fix: Mutating live scripts require ALLOW_LIVE_ADMIN_SCRIPT=true and Application Default Credentials.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

# Phase 2 - Launch Week Fixes

## SEC-005: Repository drift could reintroduce legacy backend or secrets

Exact file and line to change: scripts/securityVerify.cjs:1

Current status: Fixed

Implemented fix: Added npm run security:verify and CI enforcement.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

## SEC-007: Production secret and backup verification require runbooks

Exact file and line to change: docs/security:1

Current status: Fixed

Implemented fix: Added/updated secret rotation, monitoring, backup, incident, and launch gate documentation.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

# Phase 3 - Ongoing Hardening

## SEC-006: Missing CI security gate

Exact file and line to change: .github/workflows/security-ci.yml:1

Current status: Fixed

Implemented fix: Added Security CI for verification, tests, builds, and high-severity audits.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

# Phase 4 - Ongoing Security Practices

## SEC-007: Production secret and backup verification require runbooks

Exact file and line to change: docs/security:1

Current status: Fixed

Implemented fix: Added/updated secret rotation, monitoring, backup, incident, and launch gate documentation.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.

## SEC-008: Production console configuration requires manual verification

Exact file and line to change: Firebase/GCP/Razorpay consoles:N/A

Current status: Needs Manual Verification

Implemented fix: Deploy functions/rules/hosting, set Firebase secrets, configure Razorpay webhook events, enable alerts and backups.

Verification: run npm run security:verify, npm test, npm run build, npm --prefix functions run build, and npm run security:audit. For console-only items, verify in Firebase/GCP/Razorpay before launch.